Louis Disen

6/22/2026

CS-250

Sprint Review and Retrospective

For our project, ChadaTech piloted a Scrum-Agile methodology for SNHU Travel, an application that would take the most popular destinations and present them in an interface for users to see and book. The team worked through multiple week-long sprints to develop features for this application, focusing on functionality and usability from the end-user.

A Scrum-Agile team consists of the Product Owner, the Scrum Master, The Developer, and the QA Tester. The Product owner is the one who can be seen as the one who takes “ownership” of the project, in a sense. They are the first point of contact for clients and users and are able to get a sense of what the general requirements are for the product, as well as any feedback from clients that will need to be acknowledged. They create user stories based on current needs from their clients and manage a Product Backlog based on those needs.

The Scrum Master is responsible for ensuring that Scrum is properly applied by the team. They act as a coach for the development team, applying leadership to ensure that they are maximizing their time and effort for the most successful result. The level of involvement from the Scrum Master may vary, sometimes they need to guide the team very carefully, but sometimes needs to give them space to think independently for themselves.

The development team will take the goals, and develop them into features for the application. They will collaborate and always ensure transparency, keeping everyone aware of any obstacles they face in development, and adapt as they work. A tester will take this code and ensure that these features meet the standards for the users, and brings up any issues that would need to be worked on.

The benefit of Agile is that it's able to take user stories and break them down into more manageable tasks. The weekly sprint will allow for a clear goal for the week, and if a goal is clearly defined, then the team is able to identify success and obstacles that allow them to ensure maximum quality. If any obstacles come up, then the team could simply change their priorities without having to scrap the entire project.

For example, one of the highest-priority user stories involved providing personalized destination recommendations based on a customer's travel history. This larger feature was divided into smaller tasks, including creating user profiles, storing travel preferences, generating recommendations, and displaying suggested destinations. Medium-sized stories, such as allowing customers to filter vacations by price, and smaller stories, such as selecting vacation types like cruises or eco-tourism, were completed in later sprints after higher-priority work was finished. Acceptance criteria clearly defined when each user's story was complete, making testing and validation much more straightforward.

During the focus group, we were initially asked to provide a list of popular destinations, but as we gathered feedback, the goals changed to add budget limits and personalized recommendations. Because of the adaptability of the Product Backlog, there was no need to restart the project, instead the team can adjust priorities, and add the new requirements into future sprints. This flexibility allowed the final product to better satisfy customer needs while minimizing wasted effort.

The key to this flexibility was communication. The team participated in Daily Scrum meetings so the team members can discuss their current progress and bring up any issues with development. This also allowed everyone to stay on the same page in terms of the sprint goal and the user stories selected for development. During the Sprint Review, completed features were demonstrated to stakeholders, who provided valuable feedback that influenced future backlog priorities. Finally, the Sprint Retrospective allowed the team to discuss successes, identify challenges, and develop strategies for improving future sprints.

Several Scrum artifacts and organizational tools contributed to the project's success. The Product Backlog provided a prioritized list of customer requirements and served as the primary source of development work. The Sprint Backlog identified the user stories selected for each sprint and helped the team maintain focus on achievable goals. User stories ensured that development remained customer-centered by describing features from the user's perspective. Acceptance criteria established measurable conditions that were defined when work was complete, making testing more consistent and reliable.

Overall Scrum was an effected methodology for the SNHU travel project. The flexibility allowed the team to adapt to any changes that would come up, readjusting priorities based off constant feedback. Although, one flaw that could be mentioned is that constant participation and communication is required in this process. The adaptability of the team can easily fall apart if the team doesn’t communicate with each other or isn’t on the same page. That being said though, because of the constant changes in requirements, and the dynamic nature of the customer’s needs, a traditional Waterfall Model would have easily fallen behind.